Building AI Application Challenge 2026 Builder Progress Log &Submission Workbook

Days 2—8 (Environment —+ Build —+ Evaluate —› Deploy —› Submit)

Use this document as a living workbook. Update it daily with links to your repo, demos, screenshots, and decisions.

0) Participant & Project Metadata

| Participant Name | Sumaya Fathima |
| --- | --- |
| Email | 22501000039@lu.ac.ae |
| Timezone | GST (Dubai) |
| Start Date | 18th April 2026 |
| Path (select one) | No—Code/Low—Code |
| Project Repo URL (GitHub) | sumayafathima04122006-oss/Hiresense-ai: AI-powered interview training app that analyzes responses and provides structured feedback on communication and confidence https://share.google/lhf3w3aJ5SwdSCpiz |
| Demo / App URL (if available) | https://hireesense.lovable.app/ |

Quick links (keep updated):

GitHub repo (public link)

Deployment link (Hugging Face / Streamlit / other)

Demo video link (Loom/YouTube)

LinkedIn progress post URL

Tweet/X progress post URL (if applicable)

Project Title:
HireSense AI

Concept Summary:
HireSense AI is an AI-powered interview preparation platform that simulates real interview sessions and provides structured feedback on user responses using GPT-based evaluation.

Target Audience:

- Students preparing for job interviews

- Fresh graduates

- Early career professionals

Key Features:

- AI-generated interview questions

- Answer evaluation using GPT

- Structured feedback (strengths, weaknesses, suggestions)

- (Planned) Voice + facial analysis

Technical Approach:
A no-code workflow built using Lovable integrated with the GPT API for generating questions and evaluating answers. Future enhancements may include speech-to-text and behavioral analysis APIs.

Expected Outcome:
A functional AI interview coach that improves communication skills through simulated interviews and structured feedback.

2) Architecture Snapshot

Problem Statement:
Users lack realistic interview practice and structured feedback to improve communication and confidence.

User Flow:
User selects job role → Receives AI-generated question → Submits answer → GPT evaluates → Feedback generated → Results stored

Inputs:

- Text answers

- Voice answers (planned)

- Job role selection

Outputs:

- Interview questions

- Structured feedback

- Improvement suggestions

- Basic score

Key Components:

- Frontend: Lovable UI

- AI: GPT API

- Workflow: No-code automation

- Storage: Platform-based session storage

Data Flow:
User → UI → GPT API → Feedback generation → UI display → Storage

Non-Functional Requirements:

- Latency: 3–8 seconds acceptable

- Cost: Optimized prompt usage

- Privacy: No long-term storage of voice/video

- Uptime: Dependent on external APIs

3) Data / Knowledge Sources Inventory

Sources Used:

- GPT model (OpenAI API)

- User input (text/audio)

- Speech-to-text API (planned)

- Prompt-based interview dataset (self-created)

- Evaluation prompt templates (self-designed)

Key Reality:
No dataset training is involved. The system operates entirely using prompt engineering and API responses.

4) LLM / Model Selection&Experiments

| Model | Reason for Use | Result |
| --- | --- | --- |
| GPT-4 | Best reasoning and feedback quality | Selected |
| GPT-3.5 | Lower cost alternative | Rejected (lower quality output) |
| Gemini | Alternative testing | Inconsistent results |

Final Decision:
GPT-4 selected due to superior structured feedback quality.

Prompt Experiments

| ID | Purpose | Result |
| --- | --- | --- |
| P1 | Generate interview questions | Stable and relevant |
| P2 | Evaluate answers | Sometimes generic |
| P3 | Structured feedback + scoring | Improved output quality |
| P4 | Reduce generic responses | Better specificity |

Bottom of Form

- Data / Knowledge Sources Inventory

Day 2 focus: list your data sources clearly. This becomes critical for quality, evaluation, and judging.

| Source | Type | Owner / License | Format | Size | Update freq | Access method | Prepro cessing needed | PII/Sensiti ve? | Status |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Gemini 2.5 Flash API | Generated | Google | Json/ text | Dynamic | Real-time | API | None | no | active |
| User text answers | User input | user | text | small | Per session | UI | Basic cleaning | yes | active |
| Audio input | User input | user | audio | small | Per session | Browser | Converted to text | yes | active |
| Prompt templates | Self-created | own | text | small | Static | Internal | Iteration | no | active |
| Test Q&A set | Self-created | own | text | approx 20 sample | Static | Internal | Formatting | no | active |
| Face landmark model | MediaPipe | google | binary model | small | Static | CDN | None | no | active |
| Audio analyzer (Web API) | Browser API | open standard | original data | Dynamic | Real-time | Browser | FFT/RMS | no | active |

If you are doing RAG / search:

O Corpus assembled (what content?)

O Chunking strategy defined (size/overlap) O Embedding model selected

O Vector store selected (or file-based retrieval)

O Citation strategy (how will you show sources?)

O Data safety: remove secrets/PII and respect copyright

- LLM / Model Selection & Experiments

Capture what you tried, what worked, and why you chose your final stack.

| Candidate | Provider | Why considered | Prompting approach | Quality notes | Latency notes | Cost notes | Decision |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Gemini 2.5 Flash | Google | Fast + cheap + multimodal | Structured prompts | Good but sometimes generic | Fast | Low | selected |
| GPT-4 | open ai | Better reasoning | Structured prompts | higher quality | medium | high | not selected |
| GPT-3.5 | open ai | Cheap fallback | basic prompt | weak output | Fast | Low | not selected |

Prompt versions (for LLM/API or No-Code tools):

| Prompt ID | Goal | System constraints | Few-shot examples? | Tools/Action s used | Notes / Results |
| --- | --- | --- | --- | --- | --- |
| p1 | Question generation | Role-specific | No | Gemini 2.5 Flash via Lovable AI Gateway | Works well |
| p2 | Answer evaluation | Basic structure | No | Prompt Engineering (core system design tool) | Too generic |
| p3 | Structured feedback | Strict format | yes | MediaPipe Face Landmarke | Better |
| p4 | Reduce generic output | Strong constraints | yes | Web Audio API | Best so far |

- Day 2 — Environment Setup & Initial Development

Deliverable for Day 2: no full project submission today—prepare your environment + tech stack/tooling + initial work evidence.

Environment setup checklist (tick what applies):

O Repository created and initial commit pushed

O README created (project goal + how to run)

O .gitignore configured (no secrets)

O Python environment created (venv/conda) OR platform workspace created (no-code)

O Dependencies installed and pinned (requirements.txt / pyproject / lockfile)

O API keys stored safely (.env, secrets manager, or platform secrets)

O Basic 'hello world' run completed locally

O Basic API call tested (if using LLM/API) OR first workflow run (if no-code)

O Folder structure created (src/, data/, notebooks/, etc.)

| GitHub repo URL | sumayafathima04122006-oss/Hiresense-ai: AI-powered interview training app that analyzes responses and provides structured feedback on communication and confidence https://share.google/lhf3w3aJ5SwdSCpiz |
| --- | --- |
| Commit hash / tag |  |
| Screenshot(s) link |  |
| Notes on setup decisions |  |

O First prototype screen/flow created (UI stub acceptable) Evidence (links):

Initial development log (what you built today):

  Lovable workspace created

  Basic UI flow implemented (Dashboard → Interview → Feedback)

  GPT API integrated into workflow

  Navigation between screens tested

  No-code environment configured

  GitHub repository created

  Initial project structure added

  UI screenshots captured

Blockers / issues encountered (and how you resolved them):

  Limited customization in no-code workflows

  Initial AI feedback too generic

Day 3 — Building the Brain of Your App

Checklist:

O Core logic implemented (model/prompt/workflow)

O Data ingestion or API integration expanded beyond hello world

O 10—20 test questions/examples drafted (start your 'exam set')

O First measurable baseline created (even if rough)

O README updated with run instructions Artifacts / notes:

| What is the 'brain' of your app (1—2 sentences)? | GPT-based prompt workflow that generates interview questions and evaluates answers to produce structured feedback |
| --- | --- |
| Link to key code/workflow |  |
| Baseline results (short) |  Questions are relevant  Feedback is usable but lacks depth  Output consistency needs improvement |
| What you will improve next | - Refine prompt structure - Add scoring system - Reduce generic responses - Improve consistency |

Decisions made today (why):

  Focus on prompt engineering over adding features

  Keep system simple and iterative

Blockers / help needed:

  Variability in feedback quality

  Limited control over model behavior

Day 4 — Optimizing Integration & Application Evaluation

Checklist:

O Evaluation approach defined (metrics + test set)

O Error handling + retries added (API) OR validation rules added (no-code)

O Prompt/model iteration based on failures O Latency/cost notes captured

O Safety/guardrails considered (content, PII, injection) Artifacts / notes:

| Evaluation dataset link / location | 15–20 sample interview Q&A pairs used for internal testing. |
| --- | --- |
| Metrics used (accuracy, faithfulness, etc.) | - Relevance of feedback - Clarity - Actionability - Consistency |
| Top failure modes found | - Generic feedback (e.g., “good answer”) - Missing structured scoring - Inconsistent evaluation style |
| Fixes applied |  Enforced structured output: - Strengths - Weaknesses - Suggestions - Score (1–10)  Reduced verbosity  Strengthened prompt constraints |

Decisions made today (why):

  Prioritize prompt optimization over new features

  Accept API limitations

  Focus on output quality

Blockers / help needed:

- Occasional generic responses

- No control over randomness

- No dataset training (by design)

Day 5 — Integration of Model/API with Interface

Checklist:

O User flow designed (screens + inputs/outputs)

O Interface connected to backend/logic

O UX basics: loading, error states, reset/clear

O Logging of inputs/outputs enabled (safe logging) O Demo link created (even if rough)

Artifacts / notes:

| Interface tech (Gradio/Streamlit/React/No-code UI) | Lovable (primary UI + workflow builder) GPT API (for question generation + evaluation logic) |
| --- | --- |
| Demo link | https://hiresensee.lovable.app/ |
| Screenshots link | sumayafathima04122006-oss/Hiresense-ai: AI-powered interview training app that analyzes responses and provides structured feedback on communication and confidence https://share.google/lhf3w3aJ5SwdSCpiz |
| Known UX issues to fix | Loading state feels slow during GPT response Feedback layout not fully structured visually No progress indicator during interview flow Minor inconsistency in UI spacing across screens |

Decisions made today (why):

Used Lovable instead of custom frontend

→ Faster development, no coding required, focus on AI logic

• Kept interface minimal

→ Avoided complexity to prioritize working AI workflow

• Used single-flow architecture

→ Easier debugging and better stability for MVP

Blockers / help needed:

Limited UI customization in no-code platform

→ Cannot fully redesign layout or animations

• API response delay affects UX flow

→ Need optimization or loading improvement

• Feedback display still not visually structured enough

→ Requires better formatting in prompts or UI formatting rules

Day 6 — Final Enhancements, Security & Debugging

Checklist:

O Input validation + sanitization

O Secrets handling reviewed (no keys in repo) O Rate limits / caching considered

O Bug list triaged and reduced

O README + architecture notes cleaned up Artifacts / notes:

| Security checklist notes | API keys stored securely in Lovable environment settings No sensitive data exposed in GitHub repository User inputs validated to prevent empty or invalid submissions Basic protection against repeated submissions added via workflow limits No long-term storage of audio/video implemented (privacy-safe design choice) |
| --- | --- |
| Top bugs fixed | Fixed delayed loading issue in interview → feedback transition Improved formatting of AI-generated feedback (more structured output) Corrected inconsistent UI spacing across screens Reduced duplicate API calls in some workflows Fixed reset button not clearing previous session properly |
| Remaining risks | API response delay still affects user experience slightly Video feature (if enabled) is UI-only and not fully processed GPT output occasionally varies in structure under high load No advanced backend monitoring system (limited by no-code tools) |

Decisions made today (why):

Prioritized security + stability over new features

→ Ensures app works reliably during demo

• Avoided adding complex backend systems

→ Keeps no-code architecture clean and maintainable

• Focused on output consistency instead of UI expansion

→ Improves judging experience (clear feedback matters more than visuals)

Blockers / help needed:

Limited control over API retry logic in no-code environment

→ Some latency issues still unavoidable

• Cannot fully standardize GPT output formatting 100%

→ Requires prompt tuning instead of technical fixes

• Video processing remains partially limited

→ Depends on external API capabilities

Day 7 — Final Review & Deployment

Checklist:

O Deployment target chosen and deployed

O Environment variables set in deployment platform

O Smoke tests run on deployed version

O Performance checked (latency/cost)

O Submission package checklist started Artifacts / notes:

| Deployment platform | Lovable (built-in deployment) |
| --- | --- |
| Deployment URL | https://hiresensee.lovable.app/dashboard |
| Smoke test results | Full interview flow tested (role → question → answer → feedback) ✔ GPT question generation working ✔ Answer evaluation working ✔ Navigation between screens stable ✔ Reset/retry flow functioning ✔ ⚠️ Minor observations: Slight delay (3–6 seconds) in feedback generation Occasional variation in AI response structure |
| Fallback plan if deployment breaks | Use recorded demo video showing full working flow Use screenshots of each stage (dashboard → interview → feedback) Prepare backup explanation of system flow Keep simplified text-only version ready if audio/video fails |

Decisions made today (why):

Used Lovable deployment instead of external hosting

→ Faster, stable, no infrastructure overhead

• Did not over-optimize latency

→ Focused on reliability over speed

• Prepared fallback demo strategy

→ Reduces risk during judging

• Kept features stable instead of adding new ones

→ Avoid last-minute breaking issues

Blockers / help needed:

Latency: acceptable for demo (not real-time)

Cost: controlled (limited API calls)

Stability: good for MVP, not production-level

Day 8 — Final Submission & LinkedIn Sharing

Checklist:

O Final app link working

O Final repo is clean + documented O Demo video recorded

O Final submission form completed

O Linkedln post published + link shared Artifacts / notes:

| Final app URL | https://hireesense.lovable.app |
| --- | --- |
| Final repo URL | sumayafathima04122006-oss/Hiresense-ai: AI-powered interview training app that analyzes responses and provides structured feedback on communication and confidence https://share.google/IN4Q2YhJPiZpgFaci |
| Demo video URL | https://drive.google.com/drive/folders/1_uL2HswXuURHRny5EpagvCW2IS5Rrn0X |
| Linkedln post URL | https://www.linkedin.com/posts/sumaya-fathima-7148063a9_day-8-building-hiresense-ai-for-decoding-ugcPost-7453547729814999040-KRBt?utm_source=social_share_send&utm_medium=android_app&rcm=ACoAAGP3HIABTNNpUfhc_KPljhlHnZ_DctsEjVY&utm_campaign=share_via |
| Tweet/X URL (if applicable) |  |
| Reflection: what you learned | Building AI applications is mostly prompt engineering, not model training LLM outputs are non-deterministic, so results vary even with same input Structured prompts significantly improve output quality but do not fully control hallucinations No-code tools speed up development but introduce limitations in UI and system control Real-world AI systems require iteration, not one-time design “AI intelligence” in this project is emergent from prompts, not learned behavior |

Decisions made today (why):

Focused on stability over adding new features → Ensured demo reliability for submission

Used single LLM (Gemini 2.5 Flash) instead of multiple models

→ Reduced complexity and improved consistency

Kept system prompt-driven instead of building ML pipelines

→ Faster development aligned with no-code constraints

Prioritized structured output format enforcement

→ Improved evaluation readability for users and judges

Blockers / help needed:

Inconsistent LLM responses despite strict prompting

Limited UI customization in Lovable platform

No true control over model randomness or reasoning depth

Audio/behavior metrics remain heuristic-based, not ML-verified

Lack of backend flexibility for advanced features (e.g., RAG, memory)

- Community Sharing Tracker (bonus points)

Use this to track your social proof and claim points.

| Date | Platform | Post URL | What you shared | Tagged DDS? | Points claimed |
| --- | --- | --- | --- | --- | --- |

- Reference Resources (from the challenge)

Core challenge walkthrough video: https://www.youtube.com/watch?v=X4PitcxNDjE Python environment setup: https://www.youtube.com/watch?v=D5XyQ96EgiM&t=759s GitHub basics: https://youtu.be/bV_9mr505bg?si=0oiiT9BZutcKCjnL

OpenAI API key setup: https://www.youtube.com/watch?v=CVnTzj-qhCU&t=8s Model/LLM selection blogs:

https://decodingdatascience.com/choosing-the-right-gemini-model-for-your-ai-project-a-b eginner-friendly-guide/

  - https://decodingdatascience.com/openai-guide-to-use-which-model-for-tasks/

https://decodingdatascience.com/how-to-choose-the-right-openai-model-gpt-5-complete-g uide/

AI Explorer RSVP:

https://nas.io/artificialintelligence/events/ai-explorer-ai-demos-ai-use-cases-and-q-a-176 7887350300

- Reviewer / Mentor Notes (optional)

Use this section if an instructor/mentor is reviewing your progress. Strengths observed:

Areas to improve next:

Action items: